SmartBiz Pro ERP
Funding Proposal & Full Project Plan

Date: 2026-01-13
Document Version: 2.0
Prepared for: Investors / Donors / Strategic Partners
Prepared by: SmartBiz Pro Development Team

# Table of Contents

1. Executive Summary

2. Problem Statement & Market Gap

3. Solution Overview

4. Product Scope: Modules & Features

5. Predictive Analytics

6. Offline-First Architecture & Conflict Resolution

7. Technical Architecture

8. API Specification Examples

9. Roadmap & Milestones

10. Team & Governance

11. Budget & Use of Funds

12. Appendices (Wireframes)

# SmartBiz Pro ERP — Funding Proposal & Full Project Plan

**Document Version:** 2.0

**Date:** 2026-01-13

**Prepared for:** Investors / Donors / Strategic Partners

**Prepared by:** SmartBiz Pro Development Team

## 1. Executive Summary

SmartBiz Pro is a modern, modular **offline-first ERP** designed for multi-industry SMEs and growing enterprises. It provides end-to-end business management (Finance, Inventory, Procurement, HR/Payroll, Production/Projects) while maintaining **full operational continuity during internet outages**.

**Funding ask (baseline):** **USD $235,750** for a 10-month build (6–8 core team), plus go-to-market pilot costs.

## 2. Problem Statement & Market Gap

### 2.1 Key pain points in existing ERP solutions

- **Connectivity dependence:** Cloud-only ERPs degrade when internet fails; frontline operations stall (POS, warehouse, field teams).

- **High integration complexity:** Data compatibility, customization, and integration costs remain key barriers.

- **Implementation failure risk:** Many ERP programs run over budget/timeline due to change management, data migration, training, and scope creep.

### 2.2 Opportunity

SmartBiz Pro targets the underserved segment of businesses that need:

- Reliable operations **offline** for extended periods

- Local compliance (VAT/PAYE and audit controls)

- Faster deployment via industry templates

- Actionable insights (predictive analytics) rather than static reports

## 3. Solution Overview (SmartBiz Pro)

### 3.1 Core Value Proposition

1. **Offline-first** transaction processing with robust sync and conflict resolution

2. **Composable modular ERP**: deploy only what you need; scale as you grow

3. **Industry Quick-Start Templates**: go-live in hours, not weeks

4. **Predictive Analytics**: business health score, forecasts, anomaly alerts

5. **API-first platform**: integrations with payments, banks, eCommerce, SMS/WhatsApp

### 3.2 Target Industries

Retail/Wholesale, Healthcare/Clinics, Schools/Education, NGOs/Projects, Manufacturing.

## 4. Product Scope: Modules & Detailed Features

### 4.1 Production / Project Management

- Multi-project hierarchies and budgets

- Resource allocation, capacity planning, utilization dashboards

- Milestones and Gantt timelines

- Material requirements integrated with Inventory (MRP-lite)

- Collaboration: comments, attachments, mentions

### 4.2 Stakeholders (Customers/Suppliers)

- Custom fields, segmentation, credit limits, payment terms

- Interaction history and communication logs

- Customer portal: invoices, statements, payments

- Supplier performance scoring (lead time, quality, price variance)

- Bulk import/export

### 4.3 Budget Management

- Budget codes and hierarchies

- Approval workflows for estimates

- Variance analysis and alerting

- Rolling forecasts and what-if scenarios

### 4.4 Payroll Management

- Multiple payroll schedules; payslips; bank vouchers

- PAYE, statutory deductions, allowances & benefits

- Loans and advances

- Year-end certificates

- Electronic distribution (email/SMS)

### 4.5 Store / Inventory Management

- GRN automation; stock ledger movements (append-only)

- FIFO/LIFO/Weighted valuation

- Barcode scanning; batch/expiry

- Multi-location & transfers

- Cycle counts and audit trails

- Reorder automation + forecasts

### 4.6 Account / Cash Management

- Multi-account statements; transfers; petty cash

- Bank reconciliation; cashflow forecasting

- Multi-currency support

- Audit trail and financial ratio dashboards

### 4.7 Purchases Management

- Requisition → approvals → PO → GRN → invoice (3-way match)

- VAT computation, spending analytics

- Contract & price list management

### 4.8 HR Management

- Employee records + document storage

- Leave workflows; attendance/time tracking

- Performance appraisals; training records

- Org chart and recruitment workflow

### 4.9 Dashboards & Analytics

- Executive dashboard with KPIs

- Custom report builder

- Scheduled reports

- Predictive insights embedded in workflows

### 4.10 System Administration

- RBAC, permissions templates

- Audit logging, activity monitoring

- Backup & recovery, configuration

## 5. Predictive Analytics: How It Enhances ERP Value

SmartBiz Pro upgrades ERP from **recording** to **advising**.

### 5.1 High-ROI Predictive Use Cases

- **Cash runway & cashflow forecast** (7/30/90 days)

- **AR late-payment risk** scoring per customer

- **Stockout prediction** and reorder recommendations

- **Budget overrun prediction** based on burn rate

- **Anomaly detection** for fraud/leakage (stock adjustments, duplicate payments)

### 5.2 Delivery Strategy (Phased)

- **Phase A (MVP):** rules + moving averages + SQL-based forecasts

- **Phase B:** lightweight ML scoring service (risk/churn)

- **Phase C:** anomaly detection + recommendation engine

## 6. Offline-First Architecture & Conflict Resolution

### 6.1 Client-side Offline Components

- Service Worker caching + background sync

- IndexedDB (Dexie) as local database

- Local outbox queue (operations log)

- Sync engine (push/pull + prioritization)

- Conflict resolution UI for manual review

### 6.2 Conflict Resolution Strategy

Not all data conflicts are equal:

- **Finance (invoices/payments/ledger):** no silent merges; manual review

- **Inventory:** event-based append-only stock movements merge safely

- **Master data:** field-level merge with safeguards

### 6.3 Key Mechanisms

- **Idempotency keys** per operation to prevent duplicates

- **Optimistic concurrency control** using record versioning

- **Conflict records** stored and surfaced to users

### 6.4 Simplified Sync Pseudocode

async function syncOfflineChanges() {
  // 1. Connectivity check
  if (!navigator.onLine) return;

  // 2. Prioritized queue
  const ops = await db.outbox
    .where('status').equals('PENDING')
    .sortBy('priority');

  const batch = ops.slice(0, 200);

  // 3. Push operations (idempotency keys)
  const res = await api.post('/sync/push', {
    deviceId,
    operations: batch
  });

  // 4. Mark synced + store conflicts
  for (const ok of res.applied) {
    await db.outbox.update(ok.operationId, { status: 'SYNCED' });
  }

  for (const c of res.conflicts) {
    await db.outbox.update(c.operationId, { status: 'CONFLICT' });
    await db.conflicts.put(c);
  }

  // 5. Pull latest server changes
  await pullLatestChanges();
}

## 7. Technical Architecture

### 7.1 High-level Architecture

Client (PWA/Mobile/Desktop)
  - Next.js PWA, Service Worker
  - IndexedDB + Sync Engine
        |
        | HTTPS/WebSocket
        v
API Gateway (Hono on Bun)
  - Auth, RBAC, Rate-limits
  - OpenAPI docs, webhooks
        |
        v
Services (modular)
  - Finance, Inventory, HR/Payroll, Projects, Reporting
        |
        v
Supabase (Postgres + Auth + Realtime + Storage)
  - RLS policies
  - Audit logs

### 7.2 Technology Stack

- **Frontend:** Next.js (React), Tailwind, shadcn/ui, React Query, Zustand

- **Offline:** Dexie (IndexedDB), Service Worker, background sync

- **Backend:** Bun runtime + Hono, Zod, Drizzle ORM, Pino logging

- **Database:** Supabase Postgres + RLS; Redis cache; object storage

- **DevOps:** Docker, GitHub Actions, Kubernetes (prod), Prometheus/Grafana, Sentry

## 8. API Specification (Examples)

### 8.1 REST Endpoints (sample)

openapi: 3.0.3
info:
  title: SmartBiz Pro API
  version: 1.0.0
paths:
  /auth/login:
    post:
      summary: Login
  /inventory/items:
    get:
      summary: List items
    post:
      summary: Create item
  /inventory/stock-movements:
    post:
      summary: Create stock movement (GRN/SALE/ADJUST)
  /finance/invoices:
    get:
      summary: List invoices
    post:
      summary: Create invoice
  /sync/push:
    post:
      summary: Push offline operations
  /sync/pull:
    get:
      summary: Pull server changes since cursor

## 9. Roadmap & Milestones (10 Months)

### Phase 1 (Weeks 1–8): Foundation

- Setup monorepo, CI/CD, environments

- Auth + RBAC + tenanting

- Offline engine v1 + sync logs

- UI framework + dashboard skeleton

### Phase 2 (Weeks 9–20): Financial Core

- Stakeholders + Budgets

- Cash/Bank + Purchases

- Store/Inventory (offline-first)

### Phase 3 (Weeks 21–32): HR & Advanced

- HR + Payroll compliance

- Production/Projects

- Cross-module integration tests

### Phase 4 (Weeks 33–40): Industry packs + Polish

- Templates for 3 industries

- Predictive analytics v1

- Security audit + performance optimization

## 10. Team & Governance

- PM (1), Tech Lead (1), FE (2), BE (2), DevOps (1), QA (1)

- Agile 2-week sprints, demo every sprint

- Change-control board to prevent scope creep

## 11. Budget & Use of Funds (Baseline)

| Category | Total (USD) |

|---|---:|

| Personnel (10 months, 6–8 team) | 190,000 |

| Infrastructure | 10,000 |

| Tools & Services | 5,000 |

| Contingency (15%) | 30,750 |

| **Grand Total** | **235,750** |

## 12. Appendices

### A. Wireframes

- `wireframe_dashboard.png`

- `wireframe_pos.png`

- `wireframe_inventory.png`

- `wireframe_conflicts.png`

# Appendix: Wireframes

## Executive Dashboard

## Retail POS

## Store & Inventory

## Conflict Resolution